Flex Advance – Bid Supporting Information

Please complete the information below and submit to Flexibility@NorthernPowergrid.com before the relevant competition deadline:

| Company Name: |  |
| --- | --- |
| Registered Company No: |  |
| Contact Name: |  |

Bid information:

| Constraint Zone: | [Armthorpe] |
| --- | --- |
| Planed Asset Information: (Max 50 words) | [The proposed flexibility installation comprises 100 domestic battery systems located at separate residential properties. Each battery has a usable capacity of 13.5 kWh and a maximum export capability of 5 kW. Together, the assets provide 1,350 kWh (1.35 MWh) of storage capacity and up to 500 kW of export capability.] |
| Deployment Timeline: | Milestone; Deadline; Activity; Assets Installed; Cumulative Assets. Tranche 1; 31/10/2026; Initial customer recruitment, installation, commissioning, and platform integration; 30; 30. Tranche 2; 01/04/2027; Further customer onboarding and deployment of additional battery assets; 35; 65. Tranche 3; 03/06/2027; Final installations, testing, and full operational readiness; 35; 100. |
| Deployment Plan: (Max 50 words) | [Assets will be deployed in multiple tranches as customers are onboarded, export connections are granted, and installations are completed. Each tranche will be installed, commissioned, and tested by qualified in-house engineers or accredited contractors before integration into the flexibility platform. Capacity will become operational progressively, ensuring compliance with all technical and performance requirements.] |

Please complete the below Yes/No questions:

| Have you delivered comparable projects (scale/type) in the last 2 years? | YES PASS | NO |
| --- | --- | --- |
| Will the asset/s be maintained and supported throughout the FlexAdvance contract duration? | YES PASS | NO |
| Do you have permission to control the assets? | YES PASS | NO |
| Can/will you follow the relevant connection standards (G98/G99)? | YES PASS | NO |
| The Company reserves the right to assess the financial stability of any Bidder, including conducting credit checks. Bidders are required to achieve a Credit Check Score of 35 or higher. If a Bidder does not meet this requirement, the Company may require the provision of financial security in a form deemed acceptable by the Company. Please confirm your understanding. | YES PASS | NO |